# Meeting Notes

| Project Status Meeting November 12, 2008 10:00 – 11:00 A.M. | Location: The Bean Conference Room |
| --- | --- |

Attendees:  Russ Unger, Carolyn Chandler, Brad Simpson, Christine Mortensen, Jonathan Ashton, Chris Miller

| Topic | Notes |
| --- | --- |
| Welcome | Review current status from disciplines Discuss outstanding issues Prioritize and plan next steps |
| Research Update | Research in-progress, 50% complete In-person research underway Scheduling facilities in the Midwest for next week |
| Graphic Design Update | Defined color scheme Iconography created and ready for review |
| SEO Update | Keyword study complete Content analysis 25% complete |
| Parking Lot | Chapter outline complete & sent to publisher Assigned chapter due dates Implementing publisher templates for chapters |
| Next Steps | Russ: Next status meeting scheduled for November 19 at 10 A.M. Carolyn: Complete next 25% of research in Midwest Brad & Christine: Graphic Design to comp book covers Jonathan: Complete next 25% of content analysis Russ & Carolyn: Keep writing—faster! Chapters due 11/2 Chris: Chapters reviewed within 24 hours of receipt |